**City of Taylor, North Dakota – June 30, 2025**

The special City Council meeting was called to order by Mayor Rebel at 6:00PM.

All rose for the Pledge of Allegiance.

Council members present: Melissa Gjermundson, and Chase Hanson. Also present is City Auditor Lisa Aune and Secretary Nina Wolf.

Councilwoman Gjermundson moved to approve the agenda, seconded by Councilman Hanson. MCU. Mayor Rebel approved the motion.

**Review of Lift Station**

AJ Tuck and Anthony Setness of Moore Engineering made a lift design presentation. There was a discussion and the council agreed on these preferences:

* Use red light for the alarm if there is an issue
* No audible siren
* To have auto dialer with five numbers programmed. Check with Consolidated and/or Verizon regarding phone line connection and monthly cost.
* A choice of diesel, propane, or gas for control cabinet generator. Moore Engineering recommended using gas first, then diesel, then propane. Check with MDU.
* No fence around the lift station
* Moore Engineering to check with DEQ for new advisory signs
* No need to paint the process pipes in the valve vault
* Moore Engineering to review the sewer televising and check for broken pipes from the lagoon to the lift station

Dewatering is only during construction. Having the generator can wait. Moore Engineering plans to put it into bid as an alternate. More details and discussion are needed for the project.

**Prioritize Projects**

The council discussed city projects and cost estimates, and reviewed city budget and cash balances.

The council agreed on the timeline for these projects:

New City Hall – 2027

Lift Station – 2026

Street Light – 2029 (the proposal for the grant is approved)

Street Repair (Chip Seal) - 2027

**Adjournment:** Councilwoman Gjermundson moved to adjourn the meeting at 8:13PM, seconded by Councilman Hanson. MCU. Mayor Rebel approved the motion.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mayor Ross Rebel Nina Wolf, Secretary